Note for Standish PC meeting 9/9/2

7.To receive an update on the Standish Neighbourhood Development Plan and agree actions

There were responses from 20 residents, 5  from local councils, 4 from local businesses and other organisations and 10 from Statutory Consultees.

List attached of local residents’ responses is not for sharing currently.

A table has been prepared to assist with responding to queries from consultees to the Reg 14 Consultation.

9.To receive an update on the Multi-User Path project (Horsemarling roundabout to Crowcumpill) and agree actions

Andreas and I met with Steve Cole and Callum  from Highways on 4th Sept. Work due to start 7th Sept and run to mid November. Traffic control (lights) will be in operation to protect the work force from 9.30am to 3.30pm Mon to Fri to avoid peak flow times. The speed limit will be reduced to 30mph during this time.

Vegetation along the site of Phase 2 will need to be trimmed back but nothing should be removed so it should all grow back again. A replacement pole for the telegraph and electric pole that needs re siting had already arrived.

It sounds as though Highways have been liaising well with most of the residents within the control area and particularly well with the resident most affected. One pair of residents has not been available but Steve is trying again to contact them.

All users will use the same path on Phase 2 from the end of Phase 1 to Black Bridge. I asked about a special non slip surface for horse riding and Steve asked for further information well  before they get to the stage of surfacing.

Highways are in discussions with the contractors for Phase 1 of the MU path due to some degradation of the surface and a lack of maintenance. Hedge planting was discussed and should be happening in the near future.

We talked about a permanent speed reduction and Steve agreed that it would be beneficial.

11.To receive a report on Standish Lane issues and agree actions

A few pot holes have been identified and some weed clearing on the B4008 path has been done.

12.To receive a report on local and national climate change initiatives and agree actions

Transition Stroud’s Newsletter has been circulated. Pleased to see that they included the Celebrating Nature through Art flyer I sent them.

15.To receive a report on village events and agree actions

Harvest Supper places are going very slowly. Only 36 out 60 sold so far. I have emailed all of the VH committee for their thoughts as to what action to take.

The Celebration of nature through Art exhibition is on Sat 19th and Sun 20th Sept in the Village Hall and the church from 10am to 3p each day. This is a follow up event from the Biodiversity Climate workshop we did in March. Artists all know that the focus is on the environment and the changing climate.

We are very glad to have a grant from the Stroud District Council’s Climate and Nature Fund to support this event and we hope to raise funds for the Sue Ryder Hospice from the sale of works of art (a 10% donation has been requested to be sent straight to Sue Ryder) and from any profit from the sale of refreshments.

So far we have over 40 artists (painters, photographers, printers, textile artists, ceramicists, sculptors, woodturners etc) who have agreed to exhibit.

Some are very local – several from Standish – and others are from not far away. Sue, Elizabeth  and John are all exhibiting. The art ranges from bee tea cosies to high art with a world famous sculptor (John Huggins) bringing some of his beautiful sculptures and sketches and Rod Nelson who can now add Standish to the list of places where he has exhibited – London, Bristol, China, New York, Holland and Germany! We also have a young local designer who has designed and made a swift box which she is exhibiting.

Some of the work will be on sale and some will just be there for your admiration and enjoyment.

Several artists have agree to do short talks and/or demonstrations. We have several planned each day.

I hope you will all find time to pop in. There will be cake on sale (I think I am making my 6th traybake today!)

The project has involved a lot of organisation and I am very grateful to local artist Melanie Gibson and to Louise Nicholson for their support and help.

I am also grateful to Richard Faith who is coming to help with setting up ready for the event. I am also very grateful to Dr Rebecca MacKinnon who works at the Sue Ryder Hospice.

AW